# INCIDENT POSTMORTEM & RESOLUTION REPORT

Incident Reference: INC-2026-0881
Severity Level: SEV-1 (Critical System Degraded)
Date of Incident: October 20, 2026
Incident Commander: Raymond Zhao (Lead Infrastructure Engineer)

### 1. Incident Executive Summary

On October 20, 2026, between 14:12 GMT and 14:48 GMT (duration: 36 minutes), our secondary database cluster experienced connection saturation following an unindexed query rollout, resulting in elevated API latency for 14% of European requests. No data loss or security breach occurred.

### 2. Chronological Timeline of Events

- 14:12 GMT: Automated Datadog alert triggers on database pool connection exhaustion (>95%).

- 14:18 GMT: Incident response channel opened; lead DBA paging initiated.

- 14:26 GMT: Problem query identified in billing export worker queue.

- 14:32 GMT: Query worker throttled and runaway connections terminated.

- 14:48 GMT: Database connection metrics return to nominal baseline; all queues cleared.

### 3. Root Cause Analysis (5 Whys)

- Why was database saturated? Connection pool was held open waiting on full-table scans.

- Why was a full-table scan triggered? A recent migration lacked an index on tenant_id + created_at.

- Why did the migration lack an index? The query was tested only on small dev datasets without automated EXPLAIN plan checks.

### 4. Preventative Corrective Actions

| Action Item | Responsible Engineer | Target Completion Date |
| --- | --- | --- |
| Add composite index to billing export table | Alex Mercer | Completed (Oct 20) |
| Mandate EXPLAIN query plan checks in CI/CD pipeline | Raymond Zhao | Oct 28, 2026 |
| Implement aggressive query execution timeout (5000ms) | David Sterling | Nov 02, 2026 |

Approved By VP of Infrastructure: Raymond Zhao | Date: Oct 21, 2026