# PROJECT SCOPE OF WORK (SOW)

SOW Reference: SOW-2026-DEV-042
Project Name: Enterprise Cloud Portal & Microservices Modernization
Service Provider: DigiBiz Software Engineering Labs
Client: OmniRetail Logistics Group
Effective Date: October 21, 2026

## 1. Project Overview & Objectives

This Scope of Work defines the specific engineering deliverables, responsibilities, and acceptance criteria for migrating OmniRetail's legacy inventory management systems to a modern, decoupled cloud microservices architecture.

## 2. In-Scope Deliverables

- Deliverable 1 — Architecture Blueprint: Complete system specification, database ERD schema, and OpenAPI 3.1 endpoints.

- Deliverable 2 — High-Performance API Gateway: Authentication, rate limiting, and event-driven message queuing.

- Deliverable 3 — React Dashboard Frontend: Responsive, accessible web portal matching enterprise design tokens.

- Deliverable 4 — Automated Testing & CI/CD Pipeline: Unit tests (>85% code coverage) and GitHub Actions deploy scripts.

## 3. Explicitly Out-of-Scope

- Legacy hardware decommission and physical data center disposal.

- Third-party ERP licensing fees (client directly pays Oracle/SAP).

- Mobile application development for iOS/Android (reserved for Phase 2).

## 4. Acceptance Criteria & Sign-Off

Deliverables shall be subject to a 10-business-day client review period. If no written notice of defect is submitted, the deliverable is deemed accepted.

Authorized By Client: _________________________ Date: ______________
Authorized By Provider: _______________________ Date: ______________